Harmony Trail Committee

Report 7/11/2017

Bridge permit application submitted – no change in status

We got a request for additional information from the Commonwealth Greenways Grant people. This may be a good sign. They wanted quotes for the tasks we listed as needing funding. John is working on getting those quotes.

John has submitted the paperwork required to keep the purchase of tax delinquent properties moving

The trailhead sign is installed. We are considering putting an “Under Construction” sign on or near it

We are still working with North Park to get the go ahead to do the blazing and rhino post work. We have delivered maps of the trail route and we are working on an MOU.

We have received no update from Penn Power on parking lot

Blue Heron HOA will use their lawn mowing contractor, at their expense, to mow along their side of the trail below their neighborhood

The committee may want to use the DR mower to address the knot weed